CN Catoosa Child Development Center

Pre Bid Meeting Notes 4/8/2024

- Construction Documents ready in June 2024

- 35,700 Sq Ft building

- 10 classrooms

- 2 Storm Shelters

- 1 full commercial kitchen

- 108 person capacity

- 24/7 operation

- Clarification: Bid bond is waived per Project Manager, James Carter

- Roofing will consist of standing seam/TPO roofing materials

- The Project Management team has requested a Logistics Plan with your bid