RFP: SALLISAW CASINO CARPET REMOVAL AND REPLACEMENT

SCOPE OF WORK

CNE is requesting proposals from qualified flooring contractors to complete the work herein. Sallisaw Casino is an approximate 23,000 square foot metal building structure serving as a casino. The carpeted gaming floor and ancillary areas comprise an approximate 14,000 square feet. The building is positioned on land held in trust by the U.S. federal government. As such, the project is tax exempt and taxes shall not be included in the bidder’s proposal. Contractor will be responsible for the area of work as identified in the drawings attached as ‘Exhibit A’. ‘Exhibit B demonstrates the general extents of each phase. Generally, the bidder is responsible for the following:

- Removal and legal disposal of carpet identified for replacement in ‘Exhibit A’.

  - Contractor’s proposal shall include the cost of providing dumpster(s) as needed.

- Replace removed carpet with new 36” x 36” carpet tiles provided by owner.

  - Owner will provide carpet tiles and adhesive.

  - Carpet is a 4-tile pattern. Contractor to install the pattern correctly.

- The removal and replacement of the carpet tile will involve six phases. The cost of all necessary mobilizations is included in the contractor’s proposal.

  - Generalized sequence of events per mobilization.

    - Owner removes games in each area.

    - Contractor removes flooring and replaces with new carpet tile. One night allotted.

    - Owner replaces games and tests.

    - Repeat i – iii 5 times.

    - It is anticipated we shall complete three phases per week.

- Furnish and install new vinyl wall base.

- Contractor shall include in the cost the following:

  - Labor.

  - Vinyl/Rubber base to match existing.

  - Dumpster costs.

  - Costs of home office overhead.

  - All necessary equipment and transportation.

  - All field costs associated with the work.

- Any agreed to changes to the project will be on a time and material basis.

  - Contractor shall submit with its proposal a rate sheet for the following:

    - Hourly labor rate. Submit regular time and overtime rates for each category of employee. Hourly rates shall be inclusive of all burdens and allowances (example: FICA, worker’s compensation, small tools, etc.).

    - Rate for overhead and profit for contractor.

    - Rate for overhead and profit on subcontractor work.

Working hours are 12 am – 10 am Monday thru Friday. Or as additionally approved in advance.

FORM OF PROPOSAL

Bidder proposes to complete the “turn-key” work described herein, as shown on the drawings, as discussed during the mandatory pre-bid, and as clarified through any supplemental requests for information or clarifications for the lump sum amount of:

Print Bid Amount (rounded to nearest dollar):

Numeric Bid Amount: $

Bidding notes:

- Bid shall include the following fees:

  - ½% of total bid included for TERO fees per Cherokee Nation statute.

  - $25/day/onsite worker for each non-Native American employee.

  - 1% of total bid (pre-TERO fee) for Cherokee Nation Art fund per Cherokee Nation statute.

- Provide separate rate sheet as noted in number 6 above.